# Project Objective

Objective is to design and develop confrontational & interactive website, admin panel, and cross platform apps (for users), for African American Growers Network Event management system where users will be able to post their events at ease and with personal preferences.

# Milestones

- Designing & Development UI/UX for Cross Platform Mobile Application (user)

- Designing & Development UI/UX for Website/ User Dashboard

- Development of AAGN Portal

- Testing and completion

## Designing & Development UI/UX for Cross Platform Mobile Application

- Activity Screens will be decided.

- App Flow Will Be Designed.

- User Interface (UI) Mockup will be designed.

- After the approval of Mockup, Application will be developed in 3 Steps

  - Step 1: Developing UI

  - Step 2: Connect API (Application Programming Interface) with website to sync data from centralized DB

  - Step 3: Complete Development of Application for Both Platforms (IOS & Android)

  - Step 4: Uploading on Play store & App Store

## Designing & Development UI/ UX for Website/ User Dashboard

- User Interface (UI) designed.

- Website will be developed in 3 Steps

  - Step 1: Homepage Layout

  - Step 2: User Website

  - Step 3: Other Website Pages & Integrations (If needed)

- Speed optimization techniques will be applied as a bonus after final deployment of website on live server.

## Development of AAGN Portal

Development of AAGN app and website include following:

- Admin Panel

- User Website

- Interactive calendar, where users and admin can add to for others to see

- GIS maps, that can add different layers for users to see

## Testing and completion

Once software products are developed, then extensive testing will be done for ensuring all of the functional and non-functional requirements required by the system.

# Phases & Milestones

This project will be completed in 3 phases as described below.

Phase 1 - UI design of app and website

Cross Platform apps (for users) will be designed and presented to the client for final approval before going into development.

Company’s brand & identity will be provided that will include LOGO, BRANDING etc.

Phase 2 - Design Development of app and website

Development of apps and website will be started in this phase (including complete workflow of these software products and their functionality).

Phase 3 - APIs and Backend Development

Once Phase 1 and 2 is completed, then APIs will be developed and integrated with the system in the third phase.

Phase 4 - Testing and completion

Once software products are developed, then extensive testing will be done for ensuring all of the functional and non-functional requirements required by the system.

# Work Timeline

| Phase | Days |
| --- | --- |
| Phase 1 – UI design of app, admin and website | 14-17 (Working Days) |
| Phase 2 – Design Development of app and website | 14-15 (Working Days) |
| Phase 3 – APIs and Backend Development | 20-25 (Working Days) |
| Phase 4 – Testing and completion | 12-14 (Working Days) |